Project Document: Inventory Management API Design

1. Project Overview

The purpose of this project is to design and develop a RESTful API to manage inventory quantities in a multi-system environment. The API will interact with an existing database schema that supports item master data, location tracking, lot-based inventory, and transaction logging. The API will ensure consistency, accuracy, and traceability across inventory operations, providing a centralized interface for various systems such as WMS, POS, and e-commerce platforms.

By creating an integration capability based on API’s, DemandBridge can move away from FlowPoint where business-critical workflows are required.  FlowPoint will remain as the primary means of integration.

2. Key Requirements

Functional Requirements

- Provide endpoints to query, update, and reconcile inventory data.

- Maintain a consistent audit trail for all inventory changes.

- Enforce business rules and validation during updates.

- Allow lot-based and location-based inventory management.

Non-Functional Requirements

- Ensure high availability and transactional consistency.

- Implement security measures such as authentication and authorization.

- Handle concurrent access to inventory records gracefully.

- Provide detailed error handling and logging.

3. Database Schema Reference

Key Tables Involved

- IC0_Item: Item master data.

- IC1_InventoryLoc: Inventory levels by location.

- ICF_Lots: Lot-level inventory tracking.

- IC8_InventoryTrans: Historical log of inventory transactions.

- IC9_ItemStats: Historical statistics and reporting data.

4. Technical Specifications

API Type

- RESTful API with JSON as the primary data format.

Authentication

- Token-based authentication (e.g., OAuth 2.0 or JWT).

Framework & Tools

- API Layer: Node.js / Python (FastAPI) / Java Spring Boot (TBD based on team preference)

- Database: PostgreSQL / Microsoft SQL Server (as per existing schema)

- ORM: Sequelize / SQLAlchemy / Hibernate (optional)

Transactional Integrity

- All update operations must be wrapped in atomic transactions.

- Use isolation levels to handle concurrent modifications.

5. API Design

Inventory Query Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/inventory/items | Retrieve list of all inventory items |
| GET | /api/inventory/items/:itemCode | Get details for a specific item |
| GET | /api/inventory/locations/:locationCode/items | Retrieve items at a specific location |
| GET | /api/inventory/lots | Fetch lot-based inventory information |

Inventory Update Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/inventory/transactions | Record new inventory transaction |
| PUT | /api/inventory/items/:itemCode/quantity | Update quantity for a specific item |
| PUT | /api/inventory/lots/:lotNumber/quantity | Update lot-specific inventory quantities |

Consistency and Reconciliation Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /api/inventory/reconcile | Reconcile discrepancies across inventory systems |
| GET | /api/inventory/audit | Retrieve audit log for inventory changes |

6. Implementation Considerations

Transaction Management

- Wrap all write operations in database transactions.

- Support rollback in case of failure.

Audit Trail

- Record all inventory changes in IC8_InventoryTrans with timestamp, user ID, and change reason.

Business Rules Enforcement

- Prevent negative inventory unless configuration allows.

- Validate lot numbers and expiry dates.

- Ensure valid location and item codes are used.

Concurrency Handling

- Use optimistic/pessimistic locking to avoid race conditions.

- Handle retries on conflict or deadlock.

Error Handling

- Provide detailed, structured error messages (e.g., 400 for bad request, 409 for conflicts).

- Log errors to a centralized logging system.

7. Data Flow Example

Use Case: Updating Inventory Quantity

- Client sends a PUT request with item code, location, and quantity adjustment.

- API begins a transaction.

- Current quantity is retrieved from IC1_InventoryLoc.

- Quantity is adjusted and updated.

- Transaction is recorded in IC8_InventoryTrans.

- If applicable, IC9_ItemStats is updated.

- Transaction is committed.

- A success response is returned with the updated quantity.

8. Security Considerations

- Authentication: Enforce secure login and token-based access.

- Authorization: Role-based access control to restrict sensitive operations.

- Rate Limiting: Prevent abuse and API overload.

- Input Validation: Ensure all payloads meet required schema and constraints.

9. Integration Points

This API is designed for seamless integration with:

- Warehouse Management Systems (WMS): Real-time stock updates.

- Point of Sale (POS) Systems: Inventory decrement on sales.

- E-Commerce Platforms: Stock visibility for online shoppers.

- Procurement Systems: Automated replenishment based on stock levels.

- Manufacturing Systems: Raw material tracking and consumption.

10. Conclusion

By implementing this API, the organization can establish a unified, reliable, and scalable solution for managing inventory across all systems. The API will improve inventory accuracy, traceability, and operational efficiency while supporting future integration and growth.

High Level Effort Estimate

| Phase | Description | Estimated Duration | Team Composition |
| --- | --- | --- | --- |
| 1. Requirements & Design | Finalizing API specs, database schema alignment, security policies | 1 weeks | Product Owner, Tech Lead, Architect |
| 2. Backend API Development | Core API: inventory queries, updates, transaction logging, reconciliation, error handling | 6 weeks | 2 Backend Devs, 1 QA |
| 3. Security & Middleware | Auth, rate-limiting, permissions, logging, input validation | 1 weeks (parallel) | 1 Dev, 1 Security Consultant |
| 4. Integration Layer | Connectors/hooks for WMS, POS, E-commerce, etc. | 3 weeks | 1 Integration Dev, 1 Backend Dev |
| 5. Testing & QA | Unit, integration, load, and security testing | 3 weeks | QA Lead, 1 QA Tester |
| 6. Documentation & DevOps | API docs, deployment scripts, CI/CD setup | 1 weeks (parallel) | 1 DevOps |
| 7. UAT & Refinement | User Acceptance Testing, feedback cycles | 1 weeks | Stakeholders, 1 QA, 1 Dev |

High-Level Delivery Schedule (Milestones)

| Milestone | Deliverables |
| --- | --- |
| Project Kickoff & Requirements | Finalized API spec, data flow diagrams |
| Core API MVP | Query endpoints, basic transaction logging |
| Full API Buildout | Update/reconciliation endpoints, lot tracking |
| Security + Audit + Error Handling | Auth, input validation, audit trail, logs |
| Integrations (WMS, POS, etc.) | Simulated connectors or production-ready endpoints |
| QA & Testing | Regression, unit, and integration test suites |
| Final Review & Deployment | Documentation, deployment, and UAT signoff |

Notes & Considerations

- Parallel Work: Security, DevOps, and integration components can proceed in parallel depending on team size.

- Tools: Leveraging modern frameworks like FastAPI or Spring Boot will speed up development significantly.  Would also look at potentially using Azure API Gateway service

- MVP Strategy: Core API (CRUD, audit, transaction handling) should be your MVP. Lot management, reconciliation, and multi-system sync can follow in incremental sprints.

  - Internal Note: Development acceleration may be achieved by using Ai powered code creation during the Core API MVP phase.

Appendix

Use Case: Query and Update Inventory Item

Scenario:
A system (e.g., WMS or POS) queries the current inventory level of an item at a location, processes a change (like a sale or return), and then updates the inventory with the new quantity, logging the transaction.

Call Flow (Step-by-Step)

- [Client System] → GET /api/inventory/items/:itemCode

  - Fetch item details (e.g., name, description, units of measure)

- [Client System] → GET /api/inventory/locations/:locationCode/items

  - Retrieve item quantity at a specific location

  - Optional: Filter by itemCode if needed

- [Client System] → Local decision logic to calculate new quantity (e.g., sale of 2 units)

- [Client System] → POST /api/inventory/transactions

  - Payload includes:

    - itemCode

    - locationCode

    - quantityChange (-2)

    - reason ("sale")

    - transactionType ("OUT")

    - user/system metadata

- [API Server]

  - Begins DB transaction

  - Validates input (e.g., non-negative result)

  - Updates IC1_InventoryLoc

  - Inserts row into IC8_InventoryTrans

  - Optionally updates IC9_ItemStats

  - Commits transaction

- [API Server] → Returns 200 OK with updated quantity and transaction ID